PHASE 4

Project Planning

Team Members

Team ID          : SWTID-2026-6276
Team Leader   : SASIDHARAN S
Team member : ROHIT S
Team member : SANJAIKARTHIKEYAN S K
Team member : SANTHAKUMAR B

Tasks

- Epic 1: Project Architecture – design MVC structure and data flow.

- Epic 2: Project Setup and Configuration – initialize Node.js project, install dependencies, configure environment.

- Epic 3: Backend Development – build routes, controllers, middleware, and models.

- Epic 4: Database Configuration – design Mongoose schemas and establish MongoDB connection.

- Epic 5: Project Execution – run the server, integrate Gemini AI, and test all APIs.

Timeline

| Timeframe | Activity |
| --- | --- |
| Week 1 | Requirement analysis, brainstorming, and architecture design |
| Week 2 | Project setup, environment configuration, database schema design |
| Week 3 | Backend development – authentication, subject, and topic modules |
| Week 4 | Gemini AI integration and study aid (summary, quiz, recommendation) module development |
| Week 5 | Testing (unit & API testing via Postman) and bug fixing |
| Week 6 | Documentation and final demonstration preparation |

Milestones

- M1: Architecture and requirement finalization completed.

- M2: Project scaffolding and environment setup completed.

- M3: Authentication and Subject/Topic CRUD modules functional.

- M4: Study notes management and Gemini AI study aid modules functional.

- M5: All APIs tested successfully via Postman.

- M6: Final documentation and demonstration completed.

Tools / Technologies

- Node.js & Express.js – server runtime and routing framework.

- MongoDB & Mongoose ODM – data persistence layer.

- Google Gemini AI SDK (@google/generative-ai) – AI-powered study aids.

- JWT & bcrypt.js – authentication and password security.

- Postman – API testing and verification.

- Visual Studio Code – development environment.

- Nodemon – development-time auto-restart utility.

Risk Identification

| Risk | Mitigation |
| --- | --- |
| External API key unavailable/expired | Fallback mode ensures core API functionality without external keys |
| Unauthorized access to protected routes | JWT validation and Role Matrix Middleware enforce access control |
| Database connection failure | Connection is established before requests are processed, with error handling |
| Injection / XSS attacks | Request sanitization safeguards on all payload parameters |
| AI service latency or failure | Graceful error handling with fallback textual response |